Oil & Gas Work Group - Deliverables Tracking for Workplan Scope

|  |  |  |
| --- | --- | --- |
| **OGWG Workplan Scope Deliverable** | **Prioritized list of Inputs needed / 2022 timing** | **Contributor Agencies - Lead Person** |
| Conduct annual survey of Oil and Gas-related air quality management needs | * Develop survey by April
* Reponses by July
* Compile results for Fall WESTAR-WRAP meeting (Sept.7-8)
 | * 1
* 2
* 3
 |
| Improve emission inventories for the region and individual jurisdictions | * Report on 2020 NEI data inputs – April
* Develop priority list of O&G sources needing better inputs – consider:
	+ Speciation
	+ Geographic representativeness
	+ Appropriate/best activity data
	+ Jurisdictional and production type differences
* Compile summary for Fall WESTAR-WRAP meeting (Sept.7-8)
	+ Specify action items by state/tribal/federal agencies
 | * 1
* 2
* 3
 |
| Prepare annual assessment to track efforts to implement rules and control strategies, and report on compliance activities and emissions management structures | * Develop assessment input format survey by April
* Reponses by July
* Compile results for Fall WESTAR-WRAP meeting (Sept.7-8)
 | * 1
* 2
* 3
 |