Oil & Gas Work Group - Deliverables Tracking for Workplan Scope

|  |  |  |
| --- | --- | --- |
| **OGWG Workplan Scope Deliverable** | **Prioritized list of Inputs needed / 2022 timing** | **Contributor Agencies - Lead Person** |
| Conduct annual survey of Oil and Gas-related air quality management needs | * Develop survey by April * Reponses by July * Compile results for Fall WESTAR-WRAP meeting (Sept.7-8) | * 1 * 2 * 3 |
| Improve emission inventories for the region and individual jurisdictions | * Report on 2020 NEI data inputs – April * Develop priority list of O&G sources needing better inputs – consider:   + Speciation   + Geographic representativeness   + Appropriate/best activity data   + Jurisdictional and production type differences * Compile summary for Fall WESTAR-WRAP meeting (Sept.7-8)   + Specify action items by state/tribal/federal agencies | * 1 * 2 * 3 |
| Prepare annual assessment to track efforts to implement rules and control strategies, and report on compliance activities and emissions management structures | * Develop assessment input format survey by April * Reponses by July * Compile results for Fall WESTAR-WRAP meeting (Sept.7-8) | * 1 * 2 * 3 |